**IT 421 (IT Project 2)**

**2nd Semester SY 2014-2015**

Progress Report for Pre-Defense

Project title : Top Ace Job Order System

Adviser : Mr. Lambert P. Famorca

Group Leader : Balbino, Manuel Aldrin

Members : Borja, Adrian Carolino, Kevin Conje, Noryza Rose Faelnar, Jerico Francisco, Trisha Pambid, Russell Roces, Mikee Say-awen, Regula Jane

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name of  Module | Estimated % of accomplishment for this module | Estimated % of this module to the entire Project | Remarks  (i.e. Things to be done, fixed, or enhanced) | Number of hours | Persons involved |
| Job Order | 35% | 45% | * Service breakdown * Services availed not yet linked to inventory * Engineering reconditioning edit button still not functional * Engineering reconditioning with fab not yet functional * Fabrication order edit button already working but still not yet finished * Fabrication order update button still not functional * Form Validation * Printing function not working for Fabrication * Printing function partially working for Engineer Reconditioning | 95 hours | Manuel Balbino  Adrian Borja  Trisha Francisco  Regula Say-awen |
| Inventory | 45% | 25% | * Notification not fully working * Fabrication items not yet done * Form Validation * Logs for add new supply and edit supply * Printing function not working | 95 hours | Kevin Carolino  Russell Pambid |
| Sales | 1% | 10% | * Sales table * Sales forms * Printing | 65  hours | Regula Say-awen |
| Clients | 95% | 5% | * Form Validation | 15 hours | Regula Say-awen |
| Employees | 95% | 5% | * Form Validation | 15 hours | Trisha Francisco |
| Services | 95% | 5% | * Form Validation | 15  hours | Manuel Balbino  Trisha Francisco |
| Login | 90% | 5% | * Authorization level of users | 10 hours | Manuel Balbino  Trisha Francisco  Regula Say-awen |
| AVERAGE/TOTAL | - | 100% |  |  |  |

Documentation/Database Population: Noryza Conje Jerico Faelnar Mikee Roces

This would attest that all the information placed herein are true

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Printed Name of Group Leader and Signature