**IT 421 (IT Project 2)**

**2nd Semester SY 2014-2015**

Progress Report for Pre-Defense

Project title : Top Ace Job Order System

Adviser : Mr. Lambert P. Famorca

Group Leader : Balbino, Manuel Aldrin

Members : Borja, Adrian Carolino, Kevin Conje, Noryza Rose

Faelnar, Jerico Francisco, Trisha Pambid, Russell

Roces, Mikee Say-awen, Regula Jane

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name  of  Module | Estimated % of accomplishment for this module | Estimated % of this module to the entire Project | Remarks  (i.e. Things to be done, fixed, or enhanced) | Number of hours | Persons involved |
| Job Order | 30-35% | 50% | * Service breakdown * Services availed not yet linked to inventory * Engineering reconditioning edit button still not functional * engineering reconditioning with fab not yet functional * fabrication order edit button already working but still not yet finished * fabrication order update button still not functional | 95 hours | Manuel Balbino  Adrian Borja  Trisha Francisco  Regula Say-awen |
| Inventory | 45% | 25% |  |  | Kevin Carolino  Russell Pambid |
| Sales | 1% | 10% | * sales table * sales forms * printing |  | Regula Say-awen |
| Clients | 95% | 5% | * form Validation |  | Regula Say-awen |
| Employees | 95% | 5% | * form Validation |  | Trisha Francisco |
| Services | 95% | 5% | * form Validation |  | Manuel Balbino  Trisha Francisco |
| AVERAGE/TOTAL | - | 100% |  |  |  |

This would attest that all the information placed herein are true

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Printed Name of Group Leader and Signature